VARSITY TRADING BOT

High-Level Master Plan: 5-Year Roadmap

What This Document Covers This is the 30,000-foot view. 5 major phases across 5 years. Each phase has a clear goal, a clear entry condition, and a clear exit condition. Read this first. Then use Document 3 for the detailed execution steps.

THE 5-PHASE JOURNEY

| PHASE 1 | Build & Validate — Paper Trading + LLM Months 1–6 ¦ Paper Account Only ¦ $50k Simulated Goal: Bot trading consistently at 3%+ monthly with LLM overlay active |
| --- | --- |

| PHASE 2 | Live Test — Controlled Risk with Real Money Months 7–18 ¦ $10k Live Start Goal: Prove the bot works with real capital. Protect downside. Hit 52% win rate. |
| --- | --- |

| PHASE 3 | Scale & Compound — Let the Bot Run Months 19–36 ¦ $30k–$100k Account Goal: Add fine-tuned LLM model. Scale position size. Add swing trading. |
| --- | --- |

| PHASE 4 | Optimize & Dominate — Full Strategy Suite Months 37–48 ¦ $100k–$250k Account Goal: All strategies active. Options premium. $6k–$10k monthly income. |
| --- | --- |

| PHASE 5 | Freedom — Bot Runs, Income Flows Months 49–60+ ¦ $250k–$400k Account Goal: $10,000+ per month. Bot runs autonomously. You manage, not trade. |
| --- | --- |

FROM $10,000 TO $10,000/MONTH

# Phase 1: Build & Validate (Months 1–6)

Mission Build the complete bot, get it running reliably on GCP with LLM overlay, and prove it can consistently return 3%+ monthly on paper. Do NOT go live until this is done.

## Where You Are Right Now

Your bot is already running well on a GCP VM with the following components working:

- scanner.py — ORB/VWAP/EMA/RSI screening of 500 S&P 500 symbols every 5 minutes

- checklist.py — Structured scoring (0–100) with named components

- execution.py — Alpaca paper trade execution

- logger.py — Trade logging (but no outcome reconciliation yet)

- daily_report.py — End-of-day summary

Critical gaps to fix in Phase 1:

- No outcome reconciliation — wins/losses never written back to trades.csv

- No version control — files only on VM, risky if VM is deleted

- No LLM overlay — Claude not yet part of decision chain

- No BigQuery — CSV will corrupt with concurrent ThreadPoolExecutor writes

## Phase 1 Objectives (6 Sundays of Work)

| Technical Build - GitHub repo setup with all bot files - reconcile.py — outcome labeler writes win/loss back - BigQuery sink replaces trades.csv - llm_overlay.py — Claude evaluates signals - Telegram alerts for trade signals and P&L - Bot runs autonomously Mon–Fri, no babysitting | Validation Criteria - 3 consecutive months averaging 3%+ return - Win rate sustained above 52% - Max monthly drawdown stays below 8% - LLM overlay accuracy being tracked - Zero bot crashes in 30 days - Daily report auto-generated and readable |
| --- | --- |

Phase 1 Success Gate Before going live with real money, you must have 3 consecutive paper-trading months showing 3%+ returns, <8% drawdown, and >52% win rate. If you hit this in Month 4, you can go live in Month 5. The timeline is condition-based, not calendar-based.

# Phase 2: Live Test — Controlled Risk (Months 7–18)

Mission Prove the system works with real money. Protect capital above all else. Small position sizes. Never exceed PDT limits. Build the live trading track record that will justify larger sizes later.

## Starting Configuration

| Account Setup - Live Alpaca account, $10,000 funded - Max position size: $500 per trade - Max 2 trades per day (under PDT rule) - Intraday longs only — no shorts, no options - Stop loss: 1.5% or 1.5x ATR, whichever smaller - All profits reinvested — never withdraw in Phase 2 | Monthly Contributions - Add $1,500/month from salary every month - Contribution goes in regardless of bot performance - Treat it like rent — non-negotiable monthly expense - This is the key accelerant on the path to $333k - At $1,500/mo × 18 months = $27,000 added total - Combined with returns: account should reach $28-35k |
| --- | --- |

## Phase 2 Milestones

| Month | Target | If Missed |
| --- | --- | --- |
| Month 7 | First live trade — any profit is a win. Focus on execution quality not returns. | Reduce position to $250. Review scan criteria. |
| Month 9 | Account positive P&L. Max drawdown has not exceeded 6%. Win rate 50%+. | Cut trades to 1/day. Debug checklist scoring. |
| Month 12 | Account >$16k (from returns + contributions). Consistent 2.5%+ monthly. | Reduce contributions? No — add more. Stay patient. |
| Month 15 | Win rate steady 53%+. LLM overlay showing positive correlation to outcomes. | Review LLM prompt. Increase score threshold to 75. |
| Month 18 | Account >$25k. PDT rule no longer a constraint. Ready to scale. | Extend Phase 2 by 3 months. Don't rush to Phase 3. |

# Phase 3: Scale & Compound (Months 19–36)

Mission This is where the bot starts to prove its real value. Add the fine-tuned LLM model. Enable swing trading. Scale position size as the account grows. The compounding effect becomes visible here.

## What Changes in Phase 3

| LLM Upgrade - Fine-tune GPT-4o-mini on your 1,000+ labeled trades (~$5) - Run fine-tuned model in A/B shadow vs base Claude for 4 weeks - Only promote if FT model beats base by 5+ points on win rate - FT model conviction score (0–1) replaces hard-coded 70-point threshold - High conviction (>0.75): full position - Medium (0.5–0.75): half position - Low (<0.5): skip — regardless of checklist score | Strategy Expansion - Swing trades added (1–3 day holds) when account >$25k - 3–5 intraday trades per day (up from 2) - Position size scales with account: 2.5% max per trade - Overnight holds allowed for high-conviction swing setups - Universe expands: add ETFs (QQQ, IWM, XLF sector plays) - ORB + gap-and-go strategy added to scanner |
| --- | --- |

## Phase 3 Expected Outcomes

- Month 24: Account $50k+, monthly returns $1,500–2,000

- Month 30: Account $75k+, monthly returns $2,500–3,000

- Month 36: Account $100k+, monthly returns $3,500–4,500

The Compounding Inflection Point Month 24 to Month 36 is where the account grows faster than your contributions. Your $1,500/month contribution starts to look small relative to the $3,000+ monthly trading returns. This psychological shift — when the bot makes more than you contribute — is when confidence in the system solidifies.

# Phase 4: Optimize & Dominate (Months 37–48)

Mission Full strategy suite. Options premium selling added to smooth returns. Account in the $100k–$250k range. Monthly income approaching $6,000–$10,000. The bot is the engine. You are the pilot.

## What Gets Added in Phase 4

- Options premium selling: sell covered calls on swing positions to collect weekly premium

- Adds $500–1,500/month of non-directional income that doesn't depend on market direction

- Earnings plays: disciplined pre-earnings momentum entries (high risk, defined size cap)

- Sector rotation scanner: shift universe focus toward leading sectors each week

- Drawdown protection rule: if account drops 10% in a month, all strategies except core ORB pause

## Phase 4 Financial Picture

| Month 42 Account: $150,000–180,000 Intraday returns: $4,500–6,000/mo Options premium: $800–1,200/mo Total income: $5,300–7,200/mo Monthly contribution: $1,500 still going in | Month 48 Account: $200,000–250,000 Intraday returns: $6,000–8,000/mo Options premium: $1,200–2,000/mo Total income: $7,200–10,000/mo Goal within reach — final push to Phase 5 |
| --- | --- |

# Phase 5: Freedom (Months 49–60+)

Mission The bot runs. The income flows. You spend 30–60 minutes per day reviewing the dashboard, not trading. Monthly income exceeds $10,000. You decide what to do next — keep compounding, withdraw, or do both.

## What Phase 5 Looks Like Day-to-Day

- 8:00 AM — Review overnight news, check any swing positions

- 9:30 AM — Bot activates automatically (Cloud Scheduler wakes it)

- 9:30–4:00 PM — Bot scans, scores, executes autonomously

- 4:05 PM — Bot stops, daily report arrives via Telegram

- 4:15 PM — You review report: 5–10 minutes

- Monthly — Withdraw $5,000–8,000, reinvest rest, review metrics

## The Optional $50k Accelerator

If you add $50,000 in Month 30–36 Your Year 5 balance jumps from $348,000 to $520,000+. Monthly income at that balance: $18,000–20,800. If you have savings, a bonus, or proceeds from selling an asset, deploying them at this stage has the highest mathematical return because the compounding runway is still long.

## Phase 5 Withdrawal Strategy

| Conservative (Protect Capital) - Withdraw 50% of monthly income - Reinvest 50% to keep compounding - Account continues growing even in withdrawal - Example: $10k income → $5k out, $5k back in - Account grows to $600k+ by Month 72 | Income Mode (Full Withdrawal) - Withdraw 100% of monthly income above $5k - Keep $5k reinvested as cushion - Account stabilizes, not grows - Best if you need the income for lifestyle - Switch to growth mode if market turns |
| --- | --- |

🏆 The 5-Year Summary Phase 1 builds the machine. Phase 2 proves it. Phase 3 scales it. Phase 4 maximizes it. Phase 5 harvests it. Every phase has a clear condition to enter, a clear goal to hit, and a clear action if it's not hit. The math is real. The timeline is realistic. The discipline is the only variable you control.

Document 2 of 3  |  Varsity Trading Bot  |  April 2026