VARSITY TRADING BOT

Detailed Execution Plan: Year 1 Week-by-Week

How to Use This Document This is the hands-on execution guide. Each section maps to a Sunday work session of 2–3 hours. Follow it in order. Don't skip phases. The check boxes are meant to be printed and used. Mark each item done before moving to the next Sunday.

| Phase 1 (Weeks 1–4) Foundation & Version Control | Phase 2 (Weeks 5–12) Instrumentation & LLM Overlay | Phase 3 (Weeks 13–26) Live Launch & Fine-Tune |
| --- | --- | --- |

# Phase 1: Foundation (Weeks 1–4)

Goal: Version control working, local dev environment set up, bot running cleanly on VM with logging you can actually trust.

## Week 1 Sunday — Version Control & Git Setup

Time required: 2 hours. You should only need to do this once, forever. This is the most important single session.

| Week 1 ⏱ 2 hours | - Install Git on Windows: download from git-scm.com/download/win, install with defaults - Create private GitHub repo at github.com — name it paper-bot or algo-bot - On your local C:\AlgoTrading\Paper-bot\ folder: open PowerShell and run git init - Create .gitignore file (see content below) to exclude sensitive files - Run: git add *.py requirements.txt .gitignore && git commit -m 'initial commit' - Run: git remote add origin YOUR_REPO_URL && git push -u origin main - SSH into VM, run: cd ~ && git clone YOUR_REPO_URL bot-repo/ - Test workflow: edit one line in main.py locally, push, then git pull on VM ✅ Deliverable: Files on GitHub, VM pulls from repo — manual file syncing eliminated forever |
| --- | --- |

Your .gitignore file — copy this exactly:

# Sensitive — never commit

.env

*.csv

*.log

sp500_cache.json

__pycache__/

venv/

snap/

# Keep these

!requirements.txt

!.gitignore

Your new dev workflow (5 minutes, not 30):

- Edit code locally on Windows in VS Code

- git add -A && git commit -m 'description of what you changed'

- git push

- SSH into VM, run: cd ~/bot-repo && git pull

- Done. No more tar files, no more scp.

## Week 2 Sunday — Fix the Outcome Reconciler

Time required: 2.5 hours. This is the single most important bot improvement. Without it, you have no training data and no way to measure your actual win rate.

| Week 2 ⏱ 2.5 hours | - Create reconcile.py — script that runs at 4:05 PM daily - Script connects to Alpaca, fetches all filled orders for the day - For each filled order, finds matching row in trades.csv by symbol + date - Calculates P&L: (exit_price - entry_price) / entry_price - Writes back result ('win'/'loss') and pnl_pct to the trades.csv row - Add a cron job on VM: 0 20 * * 1-5 python3 ~/bot-repo/reconcile.py (4 PM ET = 8 PM UTC) - Add win_rate field to daily_report.py using the now-populated result column - Test: manually add a fake trade row with 'open' result, run reconcile.py, verify it updates ✅ Deliverable: Real win rate visible for the first time. You know if your bot actually works. |
| --- | --- |

Key reconcile.py logic (pseudocode):

# 1. Load trades.csv rows where result == 'open'

# 2. Call alpaca.get_activities() for today's closed positions

# 3. Match by symbol + date

# 4. For each match:

#    pnl = (filled_avg_price - entry_price) / entry_price

#    result = 'win' if pnl > 0 else 'loss'

#    Write back to CSV row

# 5. Log unmatched rows (for debugging)

## Week 3 Sunday — BigQuery Migration

Time required: 2 hours. CSV files break with concurrent writes. BigQuery gives you SQL analytics, never corrupts, and the free tier handles years of trade data.

| Week 3 ⏱ 2 hours | - Enable BigQuery API in GCP Console → APIs & Services → Enable BigQuery API - Create dataset: trades_db and table: trade_log in BigQuery console - Install library on VM: pip install google-cloud-bigquery --break-system-packages - Update logger.py: replace CSV write with BigQuery streaming insert - Update reconcile.py: read from BigQuery, write back to BigQuery (not CSV) - Update daily_report.py: run SQL query instead of reading CSV - Test: run main.py in paper mode for 1 hour, verify rows appear in BigQuery console - Keep trades.csv as local backup for first 2 weeks while validating BigQuery ✅ Deliverable: Trade data in BigQuery — concurrent-safe, queryable with SQL, analytics-ready |
| --- | --- |

BigQuery logger.py insert (key snippet):

from google.cloud import bigquery

client = bigquery.Client()

table_id = 'your-project.trades_db.trade_log'

rows = [{

'symbol': sym, 'entry_time': ts, 'entry_price': price,

'score': score, 'result': 'open', 'pnl_pct': None,

'rsi': rsi, 'vol_ratio': vol_ratio, 'vwap': vwap

}]

errors = client.insert_rows_json(table_id, rows)

## Week 4 Sunday — Telegram Alerts

Time required: 1.5 hours. You need visibility into what the bot is doing without being glued to the VM log. Telegram is free, works on your phone, and takes 90 minutes to set up.

| Week 4 ⏱ 1.5 hours | - Create Telegram bot: message @BotFather → /newbot → get your API token - Get your chat ID: message @userinfobot → copy your numeric chat ID - Add TELEGRAM_TOKEN and TELEGRAM_CHAT_ID to your .env file on VM - Create notify.py with a single send_alert(message) function - Add alerts to execution.py: alert on every trade entry with symbol + score + price - Add alerts to reconcile.py: alert P&L summary at 4:05 PM daily - Add alert to main.py: alert at bot start (9:25 AM) and bot stop (4:01 PM) - Test: run notify.py directly, verify message arrives on your phone ✅ Deliverable: Real-time trade notifications on your phone without ever opening a terminal |
| --- | --- |

# Phase 2: Instrumentation & LLM (Weeks 5–12)

Goal: Add Claude as a second-opinion overlay on every passing signal. Collect LLM verdicts and accuracy data. Migrate to BigQuery. Bot runs fully autonomously.

## Weeks 5–6 Sunday — LLM Overlay Module

Time required: 3 hours across 2 Sundays. This is the most significant architectural addition — Claude becomes a layer in your signal pipeline.

| Weeks 5-6 ⏱ 3 hours total | - Install anthropic SDK on VM: pip install anthropic --break-system-packages - Add ANTHROPIC_API_KEY to .env file (get from console.anthropic.com) - Create llm_overlay.py with evaluate_signal(sym, breakdown, recent_outcomes) function - Prompt must request JSON response: {approve: bool, conviction: float, rationale: string} - Call llm_overlay.py inside scanner.py AFTER checklist.score_intraday_long passes - Store all three fields in BigQuery trade_log table (add columns: llm_approve, llm_conviction, llm_rationale) - IMPORTANT: At this stage, Claude's verdict does NOT block trades — it's logged only - After 2 weeks, query BigQuery to see: do Claude-approved trades outperform Claude-skipped ones? ✅ Deliverable: Claude evaluating every signal. LLM accuracy data accumulating for future fine-tune. |
| --- | --- |

The LLM Prompt — use this exact structure:

prompt = f"""

You are a disciplined intraday trader. Evaluate this signal:

Symbol: {sym}

Score: {breakdown['score']}/100

Notes: {breakdown['notes']}

RSI: {breakdown['rsi_val']:.1f} | Vol ratio: {breakdown['vol_ratio']:.2f}x

Price vs VWAP: {'above' if close > vwap else 'below'}

Recent outcomes this strategy (last 10): {recent_outcomes}

Respond ONLY with valid JSON. No preamble. No explanation outside JSON:

{"approve": true/false, "conviction": 0.0-1.0, "rationale": "one sentence"}

"""

Why Claude Doesn't Block Trades Yet You're in data collection mode. You don't know yet if Claude's judgment is better than your rules engine alone. Running it in parallel for 8–12 weeks gives you 200–500 labeled comparisons. Only then can you make a statistically valid decision about whether to let Claude block trades.

## Weeks 7–8 Sunday — LLM Accuracy Analysis

Time required: 2 hours. By now you should have 4–6 weeks of LLM evaluations in BigQuery. Time to analyze.

| Weeks 7-8 ⏱ 2 hours | - Query BigQuery: compare win_rate WHERE llm_approve=TRUE vs WHERE llm_approve=FALSE - Query BigQuery: avg pnl_pct WHERE llm_conviction > 0.7 vs < 0.5 - Create analysis.py that runs these queries and prints a summary table - If Claude-approved trades show 5%+ better win rate: plan to enable Claude gating in Week 12 - If no clear signal: review the prompt, adjust context sent to Claude, continue collecting - Add llm_correct column to BigQuery: 1 if approve=True and result=win, 0 otherwise - Track Claude's accuracy score as a metric in daily_report.py - Export results to Google Sheets for easy visualization (optional but useful) ✅ Deliverable: Hard data on whether Claude adds value. First look at LLM accuracy. |
| --- | --- |

## Weeks 9–10 Sunday — Strengthen the Scoring Engine

Time required: 2.5 hours. Now that you have 2+ months of labeled trades, use the data to tune your checklist thresholds.

| Weeks 9-10 ⏱ 2.5 hours | - Query BigQuery: which checklist components correlate most with wins? - SQL: SELECT component, AVG(pnl_pct) WHERE result='win' GROUP BY component - If RSI is consistently the weakest predictor, reduce its weight in checklist.py - If vol_ratio > 2.0 wins at 65%+ rate, add a bonus multiplier for high volume setups - Raise INTRADAY_PASSING_SCORE from 70 to 72 if you're getting too many borderline trades - Add a 'time of day' filter: ORB setups before 10:30 AM perform better — hard-code this - Backtest the new thresholds against your historical trade data in BigQuery - Deploy updated checklist.py via git push → git pull on VM → restart bot ✅ Deliverable: Checklist tuned to your actual trade data. Score threshold optimized for your universe. |
| --- | --- |

## Weeks 11–12 Sunday — Enable Claude Gating (If Data Supports It)

Time required: 2 hours. This is a conditional step — only do it if Weeks 7-8 analysis showed Claude outperforming. If data is unclear, continue collecting and come back in 4 weeks.

| Weeks 11-12 ⏱ 2 hours (conditional) | - Prerequisite: Claude-approved trades have 5%+ better win rate in 200+ sample - Update scanner.py: after LLM evaluation, if llm_approve == False → skip trade - Update scanner.py: position_size = base_size * llm_conviction (0.5–1.0 multiplier) - Add logging: 'SKIPPED by LLM: {sym} — {rationale}' so you can review skips - Run for 1 week in paper mode only with Claude gating active — compare to previous period - If win rate improves: enable on live account when you go live in Month 7 - If win rate drops: disable gating, revert to parallel mode, investigate why - Build a simple dashboard query: weekly win rate with and without LLM gating ✅ Deliverable: Claude actively filtering signals. Position sizing driven by conviction score. |
| --- | --- |

# Phase 3: Live Launch & Fine-Tune (Weeks 13–26)

Goal: Pass the paper validation gate, go live with $10k, collect labeled training data, fine-tune the model, move toward autonomous operation.

## Week 13 — Paper Validation Gate Check

Before doing anything else this Sunday: run the validation checklist. Be honest. If you fail any condition, the correct action is to stay in paper mode and fix the issue, not advance to live.

Go / No-Go Checklist — Must Pass ALL:

| ☐ | 3 consecutive months of paper trading showing average monthly return ≥ 3% |
| --- | --- |
| ☐ | Maximum single month drawdown was ≤ 8% in all 3 months |
| ☐ | Win rate over last 90 trading days ≥ 52% |
| ☐ | reconcile.py working correctly — result and pnl_pct populated for all closed trades |
| ☐ | BigQuery logging working — no missing rows, no corrupt data |
| ☐ | Telegram alerts firing correctly — you receive trade signals on your phone |
| ☐ | LLM overlay active — every signal gets evaluated and stored |
| ☐ | Bot ran Mon–Fri for at least 8 consecutive weeks without crashing |
| ☐ | You have a funded Alpaca live account ready (even $10k minimum) |
| ☐ | You have a documented stop rule: 'If I lose X% in month 1, I pause for 30 days' |

If You Pass All 10 Conditions Advance to Week 14: live launch. If you fail even one, identify why, fix it, and check again in 2 weeks. There is no penalty for staying in paper mode longer. There is a significant penalty for going live before you're ready.

## Week 14 — Live Launch

Time required: 2 hours. The bot code doesn't change. The environment does.

| Week 14 ⏱ 2 hours | - Fund Alpaca live account with $10,000 (wire or ACH — ACH takes 3-5 business days) - Create separate .env.live with live Alpaca API keys (keep paper keys in .env.paper) - Update config.py: add LIVE_MODE flag, load correct .env based on flag - Set initial max position: $500 per trade (5% of $10k), max 2 trades per day - Test config loads correctly: run python3 config.py, verify it prints live keys (masked) - Start the bot on Monday morning — watch first 3 trades via Telegram - Do NOT touch the strategy — first week is execution validation only - Set calendar reminder: review first week P&L every Friday at 5 PM ✅ Deliverable: First live trade executed. Real money. Real discipline required. |
| --- | --- |

## Weeks 15–18 — Live Monitoring & Discipline

Time required: 30 minutes per Sunday. The bot runs itself. Your job is to review the data, not to intervene.

| Weeks 15-18 ⏱ 30 min/Sunday | - Every Sunday: query BigQuery for week's trades, P&L, win rate - Check: is win rate above 52%? Is monthly drawdown below 5%? - If yes: no action required. Let the bot run. - If win rate drops below 48% for 2 consecutive weeks: reduce position to $250, investigate - If single day loss exceeds 2% of account: review that day's trades, identify the cause - Add $1,500 to live account every month on the 1st (from salary contribution) - Never withdraw profits in this phase — all returns stay in the account - Keep a trading journal: 3–5 sentences per week on what you observed ✅ Deliverable: 4 weeks of live data in BigQuery. Discipline maintained. Account growing. |
| --- | --- |

## Weeks 19–22 — Build the Fine-Tune Training Set

Time required: 3 hours across 2 Sundays. By this point you have 500–1,500 labeled trades. Time to turn them into a training dataset.

| Weeks 19-22 ⏱ 3 hours total | - Create export_finetune.py script that queries BigQuery for all completed trades - Filter: only include rows where result is 'win' or 'loss' (not 'open') - For each row, build a JSON prompt (signal context) and completion (approve+conviction+rationale) - Win trades: completion = {approve: true, conviction: 0.7-0.9, rationale: '...'} - Loss trades: completion = {approve: false, conviction: 0.2-0.4, rationale: '...'} - Export as JSONL file: one JSON object per line, no headers - Validate: minimum 500 rows, balanced win/loss ratio, no missing fields - Upload to OpenAI fine-tune: openai api fine_tunes.create -t your_data.jsonl -m gpt-4o-mini ✅ Deliverable: JSONL training file created and uploaded. Fine-tune job started. Cost: ~$5. |
| --- | --- |

JSONL record format — each line looks like this:

{"prompt": "Symbol: AAPL\nScore: 78/100\nRSI: 52.3\nVol ratio: 1.8x...

Price vs VWAP: above\nRecent outcomes: win,win,loss,win,loss...",

"completion": "{\"approve\": true, \"conviction\": 0.82,

\"rationale\": \"Strong ORB with aligned volume and VWAP support\"}"}

## Weeks 23–26 — Shadow Test Fine-Tuned Model

Time required: 3 hours across 2 Sundays. Run your fine-tuned model alongside base Claude for 4 weeks in shadow mode before trusting it.

| Weeks 23-26 ⏱ 3 hours total | - Download fine-tuned model ID from OpenAI dashboard after training completes (~1-2 hours) - Add FT_MODEL_ID to your .env file - Update llm_overlay.py: call BOTH base Claude AND fine-tuned model for every signal - Log both responses: llm_base_approve, llm_ft_approve, llm_ft_conviction in BigQuery - Run both models for 4 full trading weeks — do NOT change which model drives decisions yet - After 4 weeks: query BigQuery — which model's approvals correlated more with wins? - If FT model beats base by 5+ percentage points: switch to FT model as primary decision maker - If FT model is not better: collect 500 more trades, retrain — this is normal, not failure ✅ Deliverable: 4 weeks of A/B data. Clear winner identified. Ready to promote or retrain. |
| --- | --- |

End of Year 1 — Where You Should Be Week 26 (Month 6 of live trading): Account at $18,000–22,000 (from returns + contributions). Win rate established and documented. Fine-tuned LLM model either active or in testing. Bot running autonomously 5 days a week with Telegram visibility. Monthly income from trading: $600–$900. You have a real, documented edge.

# Year 2 Execution Preview

The detailed week-by-week for Year 2 follows the same Sunday cadence but with higher-level objectives:

| Quarter | Primary Objective |
| --- | --- |
| Q1 Year 2 (Months 13–15) | Enable FT model as primary gating decision. Add swing trade module. Position size increases to $750 as account crosses $25k. |
| Q2 Year 2 (Months 16–18) | Add sector ETF universe (QQQ, IWM, XLF). Add gap-and-go scanner module. Review and retrain FT model with 6 months of live data. |
| Q3 Year 2 (Months 19–21) | Account >$40k. Increase max daily trades to 4. Add earnings momentum strategy (capped at 1% account risk per play). Monthly income $1,200–1,600. |
| Q4 Year 2 (Months 22–24) | Account >$55k. Add covered call selling on swing positions. Full LLM pipeline reviewed and retuned. Document Sharpe ratio — target >1.2. |

# The 3 Absolute Rules

These are not guidelines. They are conditions of the system working. Break any one of these and the compounding math fails:

| Rule 1 | Never withdraw profits in the first 24 months. Every dollar earned goes back in. This is the compounding engine. Withdrawing early is the single most common way intelligent people derail their own plan. |
| --- | --- |
| Rule 2 | Always contribute $1,500/month from salary, regardless of bot performance. Good month, bad month — the contribution goes in. This is the fuel. Stopping contributions because the bot had a down month is the second most common mistake. |
| Rule 3 | If monthly drawdown exceeds 8%, the bot stops for that month. No exceptions. Resume only after identifying the cause. Protecting the account from catastrophic drawdown is more important than any single month's returns. |

Document 3 of 3  |  Varsity Trading Bot  |  April 2026